⚔️  GrimDealz

Warhammer Price Comparison Platform

Technical Specification & Build Document  —  v1.0

| 🎯 Goal Passive income affiliate site | 🛠️ Approach Custom code, solo build | ⏱️ Target Launch 8–10 weeks | 💰 Revenue Model Affiliate + Display Ads |
| --- | --- | --- | --- |

# 1. Project Overview

GrimDealz is a real-time price comparison and deal-tracking website for Warhammer 40K, Age of Sigmar, Horus Heresy, and other Games Workshop products. It aggregates prices across 10+ authorized third-party retailers in the US, surfaces daily deals and price drops, and earns revenue through affiliate commissions and display advertising.

| Market Gap | No dedicated Warhammer price comparison site exists for the US market. PriceHammer.xyz covers Australia only. The GW community is famously price-sensitive — 'GW tax' is one of the most searched phrases in the hobby — yet no tool helps buyers find the cheapest authorized retailer automatically. |
| --- | --- |

## 1.1 Why This Works

- Games Workshop sells ~2,000 active SKUs with stable product codes (item numbers like 40-01, 01-15) — perfect for deduplication

- Third-party retailers are legally allowed to discount GW products (unlike direct GW store) — discounts of 10–25% are standard

- Average order value is $50–200+, making affiliate commissions meaningful per click

- Community of 6M+ on Reddit alone actively asks 'where is cheapest to buy X?' every day

- Zero direct US competition — the opportunity is completely open

# 2. Tech Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) | SSG/ISR for SEO, React for interactivity |
| Styling | Tailwind CSS | Rapid UI, responsive by default |
| Database | PostgreSQL (Supabase) | Free tier, real-time, built-in auth |
| ORM | Prisma | Type-safe DB access, easy migrations |
| Scraping / ETL | Python + Playwright/httpx | Headless for JS sites, httpx for REST/JSON |
| Job Scheduler | GitHub Actions (cron) | Free for public repos, runs scrapers every 4h |
| Hosting (FE) | Vercel | Free tier, auto-deploy, edge CDN |
| Hosting (Scraper) | Railway or Render | Cheap Python worker, ~$5/mo |
| Search | Postgres FTS (start) | Upgrade to Meilisearch if >5K products |
| Analytics | Plausible or Umami | Privacy-friendly, lightweight |
| Affiliate Links | /go/{store}/{id} redirect | Log clicks, mask URLs, 302 to retailer |
| GW Product Data | BattleScribe / manual seed | Seed canonical product catalog once |

# 3. Database Schema

Designed around Games Workshop's product structure. GW assigns official item numbers (e.g. 40-01) — use these as the canonical identifier for deduplication across retailers.

## 3.1 Core Tables

products  —  canonical GW product catalog

id              UUID PRIMARY KEY

slug            TEXT UNIQUE          -- URL slug e.g. 'space-marines-intercessors'

name            TEXT                 -- 'Space Marines: Intercessors'

gw_item_number  TEXT UNIQUE          -- Games Workshop official SKU e.g. '48-75'

faction         TEXT                 -- 'Space Marines', 'Necrons', 'Orks'...

game_system     TEXT                 -- 'Warhammer 40K', 'Age of Sigmar', 'Horus Heresy'

category        TEXT                 -- 'Unit Box', 'Combat Patrol', 'Codex', 'Paint'

gw_rrp_usd      DECIMAL(10,2)        -- GW recommended retail price (reference)

image_url       TEXT

is_active       BOOLEAN DEFAULT TRUE -- mark false when GW discontinues

created_at      TIMESTAMPTZ DEFAULT NOW()

updated_at      TIMESTAMPTZ

stores  —  authorized third-party retailers

id              UUID PRIMARY KEY

slug            TEXT UNIQUE          -- 'miniature-market', 'element-games'

name            TEXT                 -- 'Miniature Market'

base_url        TEXT

region          TEXT DEFAULT 'US'    -- 'US', 'UK', 'CA', 'AU'

affiliate_tag   TEXT

affiliate_network TEXT              -- 'shareasale', 'impact', 'direct', 'amazon'

commission_pct  DECIMAL(4,2)

typical_discount_pct DECIMAL(4,2)   -- avg discount vs GW RRP (e.g. 15.0)

is_active       BOOLEAN DEFAULT TRUE

listings  —  product x store price records

id              UUID PRIMARY KEY

product_id      UUID REFERENCES products(id)

store_id        UUID REFERENCES stores(id)

store_product_url TEXT              -- direct URL on retailer site

store_sku       TEXT               -- retailer's own SKU/product code

current_price   DECIMAL(10,2)

gw_rrp_usd      DECIMAL(10,2)      -- copy of RRP at time of scrape

discount_pct    DECIMAL(5,2)       -- (gw_rrp - current_price) / gw_rrp * 100

in_stock        BOOLEAN DEFAULT TRUE

affiliate_url   TEXT               -- constructed affiliate link

last_scraped    TIMESTAMPTZ

UNIQUE(product_id, store_id)

price_history  —  append-only price log

id              UUID PRIMARY KEY

listing_id      UUID REFERENCES listings(id)

price           DECIMAL(10,2)

discount_pct    DECIMAL(5,2)

in_stock        BOOLEAN

scraped_at      TIMESTAMPTZ DEFAULT NOW()

click_events  —  affiliate tracking

id              UUID PRIMARY KEY

listing_id      UUID REFERENCES listings(id)

ip_hash         TEXT               -- hashed for privacy

referrer        TEXT

clicked_at      TIMESTAMPTZ DEFAULT NOW()

# 4. Scraper Architecture

The scraper is the product engine. One Python class per store, unified BaseStore parent. Runs every 4 hours via GitHub Actions. The key advantage: GW item numbers appear on most retailer product pages, making deduplication far easier than filament.

## 4.1 Target Retailers — Phase 1 (US)

| Retailer | Affiliate Program | Commission | Typical Discount | Method | Priority |
| --- | --- | --- | --- | --- | --- |
| Miniature Market | ShareASale | 8% | 15–20% off GW RRP | HTML scrape | 🔴 P0 |
| Amazon | Associates | 3% | 10–20% off | PA-API | 🔴 P0 |
| Discount Games Inc | ShareASale | 8% | 20–25% off | HTML scrape | 🔴 P0 |
| Noble Knight | ShareASale | 8% | 10–15% off | HTML scrape | 🟡 P1 |
| Atomic Empire | Direct | 7% | 15% off | HTML scrape | 🟡 P1 |
| Frontline Gaming | Impact | 8% | 15–20% off | HTML scrape | 🟡 P1 |
| Wargame Portal | Direct | 8% | 15% off | HTML scrape | 🟡 P1 |
| J15 Games | Direct | 10% | 15–20% off | HTML scrape | 🟢 P2 |
| Gamers Guild AZ | Direct | 7% | 15% off | HTML scrape | 🟢 P2 |
| Element Games | Awin | 5% | 25% off (UK) | HTML scrape | 🟢 P2 |

## 4.2 GW Product Catalog Seeding

| Important | Unlike filament, you can pre-seed the products table from GW's own website before scrapers run. GW lists all ~2,000 active products with item numbers at warhammer.com. Scrape this once manually to build the canonical catalog, then scrapers only need to match by item number. |
| --- | --- |

- One-time seed script: scrape warhammer.com to populate products table with name, item number, faction, game system, image, GW RRP

- Retailers typically list the GW item number on their product pages — use this for matching

- Fallback matching: fuzzy product name + faction + category if item number missing

- Mark unmatched listings in admin review queue

- Re-run seed script monthly to catch new releases and discontinued items

## 4.3 Scraper Design

- BaseStore class: handles retry logic (3x), rate limiting (2s delay), proxy rotation (optional), DB upsert

- Each store implements: get_product_urls() → list, scrape_product(url) → dict

- Scrapers look for GW item number in product page HTML (usually in product code field or meta tags)

- Calculate discount_pct automatically: ((gw_rrp - current_price) / gw_rrp) * 100

- GitHub Actions cron: '0 */4 * * *' — runs every 4 hours

- Failure alert: Slack/email if store fails 3 consecutive runs

- Log scrape stats: products_found, products_updated, products_matched, errors

# 5. Frontend Pages & Routes

| Route | Render Type | Description |
| --- | --- | --- |
| / | ISR (1h) | Homepage: daily drops, top deals, featured factions, new releases |
| /search?q= | SSR | Search results with filters: faction, game system, category, % off |
| /product/[slug] | ISR (4h) | Product page: all retailer prices, price history chart, lowest ever badge |
| /deals | ISR (1h) | All current deals sorted by % off GW RRP |
| /pricedrop/daily | ISR (1h) | Biggest price drops in last 24h |
| /pricedrop/weekly | ISR (1h) | Biggest price drops in last 7 days |
| /faction/[slug] | ISR (6h) | All products for a faction (Space Marines, Necrons, Orks...) |
| /game/[slug] | ISR (6h) | All products for a game system (40K, AoS, Horus Heresy) |
| /category/[slug] | ISR (6h) | Unit Boxes, Combat Patrols, Codexes, Battleforces, Paints |
| /store/[slug] | ISR (6h) | All tracked products from one retailer + avg discount |
| /battleforce-tracker | ISR (1h) | Special page: all annual Battleforce boxes, prices, value vs RRP |
| /combat-patrol-tracker | ISR (6h) | All Combat Patrol boxes with price comparison and value ratings |
| /new-releases | ISR (2h) | Products added to catalog in last 30 days — great for SEO |
| /go/[store]/[id] | Server | Affiliate redirect: log click → 302 to affiliate URL |
| /sitemap.xml | Static | Auto-generated, all product/faction/game/category pages |
| /admin | Protected | Scrape status, unmatched listings, click stats, revenue tracker |

# 6. Key UI Components

## ProductCard

Used in homepage, search results, faction/game pages. Displays:

- Product image, name, faction badge (colored by faction), game system tag

- Lowest price in green + store name + 'X% off GW RRP'

- GW RRP crossed out

- '52-week low' or 'All-time low' badge in red if applicable

- 'Save £X vs GW' callout — this resonates deeply with the community

- Single CTA: 'See Cheapest Price' → /go/ redirect

## PriceComparisonTable

On the /product/[slug] page. Shows all retailer listings sorted cheapest first:

- Store logo, store name, price, discount % off GW RRP, stock status, 'Buy Now' button

- Top row highlighted in light gold for cheapest offer

- Shows GW direct store price at bottom as reference (always highest)

- Estimated savings vs buying direct from GW shown prominently

## PriceHistoryChart

- Line chart: x = date, y = price. One line per store, different colors

- Hover tooltip: exact price + date + store

- Toggle: 30 / 90 / 365 day view

- Dashed horizontal lines: current 52-week low, GW RRP

- Built with Recharts. Data from price_history table

## BattleforceTracker (killer feature)

Battleforce boxes are GW's annual holiday bundles — limited time, high value, very high search volume every November/December. This dedicated tracker page is a major SEO and community traffic driver.

- Lists all current Battleforce boxes with faction, contents, GW RRP, current best price across all retailers

- 'Value rating': estimated retail value of contents vs box price

- In-stock / out-of-stock status updated every 4 hours

- Price alert CTA (Phase 2 feature)

## FactionFilter

- Sidebar/topbar filter present on all listing pages

- Factions: Space Marines, Necrons, Orks, Chaos, Eldar, Tau, Dark Angels, Blood Angels, Tyranids... (40+ factions)

- Game system tabs: Warhammer 40K / Age of Sigmar / Horus Heresy / The Old World

- Category: Unit Box / Combat Patrol / Battleforce / Codex / Paint / Terrain / Accessories

- Discount filter: 10%+ off / 15%+ off / 20%+ off GW RRP

# 7. Affiliate & Revenue Setup

## 7.1 Affiliate Programs to Join

| ShareASale | Miniature Market, Discount Games Inc, Noble Knight — sign up once, access all three |
| --- | --- |
| Amazon Associates | Apply at affiliate-program.amazon.com — instant, 3% on hobby/games category |
| Impact | Frontline Gaming — apply via impact.com |
| Awin | Element Games (UK) — apply via awin.com |
| Direct programs | J15 Games, Atomic Empire, Wargame Portal — apply via their websites |

## 7.2 Affiliate Link Construction

amazon:          https://www.amazon.com/dp/{asin}?tag={affiliate_tag}

miniature_market: https://www.miniaturemarket.com/...?utm_source=grimdealz

discount_games:  https://www.discountgamesinc.com/...?aff={affiliate_tag}

All outbound clicks route through /go/[store]/[listingId] which logs the click and 302 redirects to the affiliate URL.

## 7.3 Revenue Projection

| Metric | Month 3 | Month 6 | Month 12 | Notes |
| --- | --- | --- | --- | --- |
| Monthly visits | 3,000 | 20,000 | 80,000 | SEO compounds over time |
| Affiliate clicks | 300 | 2,000 | 8,000 | ~10% click-through rate |
| Avg order value | $85 | $90 | $95 | GW products are high ticket |
| Conversion rate | 4% | 4% | 4% | High buyer intent traffic |
| Avg commission | 7% | 7% | 7% | Blended across retailers |
| Affiliate revenue | $71 | $504 | $2,128 | Orders × AOV × commission |
| Display ad revenue | $30 | $200 | $800 | $10 RPM × pageviews |
| Total monthly | ~$100 | ~$700 | ~$3,000 | Conservative estimate |

# 8. SEO Strategy

The Warhammer community generates enormous search volume around pricing and value. Your programmatic SEO advantage is massive — GW has ~2,000 products, 40+ factions, 4 game systems, and a passionate community that searches for deals constantly.

## 8.1 High-Value SEO Pages (auto-generated)

- '/product/space-marines-intercessors' → targets 'space marines intercessors cheapest price'

- '/faction/space-marines' → targets 'cheap space marines warhammer' (massive volume)

- '/combat-patrol-tracker' → targets 'combat patrol best value' — evergreen high traffic

- '/battleforce-tracker' → targets 'warhammer battleforce' — spikes to 100K+ searches in Nov/Dec

- '/game/age-of-sigmar' → targets 'cheap age of sigmar miniatures'

- '/new-releases' → captures first-mover SEO on every new GW product

## 8.2 Structured Data

- Product schema with AggregateOffer on every /product/ page (shows price in Google results)

- BreadcrumbList on all pages

- ItemList schema on faction/game/category pages

- FAQPage schema on homepage targeting: 'where to buy cheap warhammer', 'is warhammer cheaper at X'

## 8.3 Community-Driven Traffic

- r/Warhammer (4.5M), r/Warhammer40k (1.7M), r/ageofsigmar (350K) — answer deal questions with your link

- Post monthly 'Best Warhammer Deals This Month' on Reddit — genuinely useful, gets upvoted

- Battleforce season (Nov/Dec) content: 'Battleforce 2025 — Best Prices Tracked Live'

- 'GW Price Increase Tracker' — every time GW raises prices (frequently), publish a chart. Huge community interest, always gets linked

- DakkaDakka, Warseer, Bolter & Chainsword forums — engaged buyers who price-compare

# 9. Phased Build Plan

## Phase 1 — Catalog & Scrapers (Weeks 1–3)

| Goal | GW product catalog seeded in DB. 3 scrapers running and writing real price data. |
| --- | --- |

- Set up Supabase project, run Prisma migrations

- One-time GW catalog seed: scrape warhammer.com for all ~2,000 products (name, item no., faction, RRP, image)

- Build BaseStore scraper class in Python

- Build Miniature Market, Discount Games Inc, and Amazon scrapers first

- Verify item number matching across stores — tune matching logic

- GitHub Actions cron setup ('0 */4 * * *')

- Target: 500+ matched listings with real live prices in DB by end of week 3

## Phase 2 — Core Frontend (Weeks 4–6)

| Goal | Live public site with real prices. Minimum viable product online. |
| --- | --- |

- Next.js + Tailwind setup, Prisma client wired up

- ProductCard, PriceComparisonTable, FactionFilter components

- Homepage with daily/weekly price drops

- /product/[slug] page with price table

- /deals and /faction/[slug] pages

- /go/ affiliate redirect with click logging

- Search bar (Postgres FTS)

- Deploy to Vercel, configure custom domain

## Phase 3 — SEO & Signature Features (Weeks 7–8)

| Goal | SEO-optimized, signature features live, affiliate programs active. |
| --- | --- |

- Price history charts (Recharts)

- BattleforceTracker and CombatPatrolTracker pages — high SEO value

- Structured data (JSON-LD) on all pages

- Sitemap.xml generation, canonical URLs, robots.txt

- Meta tags, OG images per faction (colored by faction palette)

- Add Noble Knight, Atomic Empire, Frontline Gaming scrapers

- Apply to all affiliate programs (need live site URL)

- Submit to Google Search Console, Bing Webmaster Tools

## Phase 4 — Growth (Weeks 9+)

- Monitor Search Console for keyword opportunities

- 'GW Price Increase Tracker' content page (high link-bait value)

- Google AdSense once traffic exceeds 5K/month

- Add UK retailers (Element Games — 25% off is the best discount in the market)

- New releases page to capture first-mover SEO on every GW drop

- Admin dashboard: scrape health, unmatched products, click revenue stats

# 10. Warhammer-Specific Implementation Notes

## 10.1 GW's Reseller Policy

Important: Games Workshop has strict Minimum Advertised Price (MAP) policies for some retailers. In practice, most authorized US retailers discount 10–20% consistently. The site only tracks prices from authorized GW stockists — this avoids trademark issues and ensures product quality for users.

## 10.2 Product Naming Complexity

GW products have verbose names with edition info (e.g. 'Space Marines: Intercessors — 10th Edition'). Normalize names when displaying — strip edition numbers for cleaner URLs and SEO titles. Store the raw name in DB, display the normalized version.

## 10.3 Limited Releases & Out of Stock

GW frequently has products go out of stock or Limited to Order (LTO). The in_stock field is critical — mark products out of stock immediately when scrapers detect it, and surface 'back in stock' notifications as a future feature. LTO products are high search volume.

## 10.4 Battleforce Season

Every October/November GW releases ~15 Battleforce boxes (one per faction, ~$170–$200 each). Search volume for these spikes 10x. Pre-build the BattleforceTracker page in early October before boxes are announced — add products as they're revealed. This is your highest-traffic event of the year.

## 10.5 Paint Range

Citadel paints (~400 SKUs, ~$5–15 each) are tracked by all major retailers and have consistent demand. Include them in the catalog — they add significant product volume for SEO and many retailers discount them. Separate paint filter/category essential.

# 11. Environment Variables

# Database

DATABASE_URL=postgresql://...

# Amazon PA-API

AMAZON_ACCESS_KEY=

AMAZON_SECRET_KEY=

AMAZON_PARTNER_TAG=grimdealz-20

# Affiliate Tags

AFFILIATE_MINIATURE_MARKET=    # ShareASale

AFFILIATE_DISCOUNT_GAMES=      # ShareASale

AFFILIATE_NOBLE_KNIGHT=        # ShareASale

AFFILIATE_FRONTLINE_GAMING=    # Impact

AFFILIATE_ELEMENT_GAMES=       # Awin

# App

NEXT_PUBLIC_SITE_URL=https://grimdealz.com

ADMIN_SECRET=

# Optional

SLACK_WEBHOOK_URL=   # scraper failure alerts

PLAUSIBLE_DOMAIN=grimdealz.com

# 12. Out of Scope (V1)

Do not build these until the site is live, indexed, and generating traffic:

- User accounts / price alert emails

- Secondary market / eBay used model tracking

- Army builder / points calculator

- Paint inventory tracker

- International regions beyond US (add UK in Phase 4 if traffic warrants)

- Mobile app

- Community features / reviews / ratings

- Automated product matching with ML

# 13. Success Metrics

| Metric | Month 3 | Month 6 | Notes |
| --- | --- | --- | --- |
| Monthly visits | 3,000 | 20,000+ | SEO takes 4–6 months to compound |
| Products tracked | 800+ | 2,000+ | Full GW catalog = ~2,000 active products |
| Stores live | 3 | 6+ | More stores = more price variance = more value |
| Affiliate clicks | 300/mo | 2,000/mo | ~10% of visitors click through to store |
| Est. monthly revenue | $100–200 | $700–1500 | Affiliate + early ad revenue |
| GSC Impressions | 15K/mo | 150K/mo | Warhammer searches are very high volume |
| Battleforce season peak | N/A | 50K+/mo | Oct–Dec traffic spike, plan for this |

GrimDealz Spec Sheet  •  v1.0  •  Built for Claude Code

Feed this entire document to Claude Code as your initial prompt.